SMPG - Corporate Action

Telephone Conference Minutes

14 September 2011

Draft Version  v0.1 – September 26, 2011

Table of Contents

1.	Next SMPG Meeting in La Hulpe (BE)	4

2.	Tax Subgroup Reports	4

3.	ISO 20022 Subgroup Report	4

4.	CA 203 - Yearly GMP Part 1,2,3 and samples alignment as per SR2012 and yearly summary of changes to MPs	4

5.	CA 221 - SR2012 MWG Minutes - SMPG Follow up on specific CRs	5

6.	CA78.2 COAF - Official Bodies identification (review pending actions)	5

7.	CA86.3 - Bulk MT 564s (review pending actions)	5

8.	CA159 - Maintenance of the CA Event Templates document (remaining events)	5

9.	CA 192 - EIG+ Updates Review	5

10.	CA200.2 - Options: Different options for different tax treatment ? (NMPG Feedback)	6

11.	CA206 - DvE for Non-DPRP Fields (NMPG Feedback)	6

12.	CA214 - MT567 definition of PACK vs PEND – question from ISO20022 subgroup	6

13.	CA 218 - Long-term and short-term capital gain in one event (NMPG Feedback)	6

14.	CA 220 - ISO 20022 CAPA, CACO Messages: no more CA Details	6

15.	Next Meeting	7

Attendees

|  | Country | First Name | Last Name | Institution |
| --- | --- | --- | --- | --- |
|  | DE | Daniel | Schaefer | HSBC |
|  | FI | Sari | Rask | Nordea |
|  | FR | Kimchi | Phungtran | BNP Paribas |
|  | JP | Ichiro | Yamamoto | Mizuho Corporate Bank |
|  | MDPUG | Peter | Hinds | Interactive Data |
|  | NO | Grethe | Pedersen | DnB NOR Bank |
| Co-chair | SE | Christine | Strandberg | SEB |
|  | UK & IE | Matthew | Middleton | LSE |
|  | UK & IE | Mariangela | Fumagalli | BNP Paribas |
|  | US/ISITC | Sonda | Pimental | Brown Brothers Harriman&Co. |
|  | XS | Delphine | Haillez | Euroclear |
| Facilitator | - | Jacques | Littré | SWIFT Standards |

Apologies

|  | Country | First Name | Last Name | Institution |
| --- | --- | --- | --- | --- |
| Co-chair | LU | Bernard | Lenelle | Clearstream Banking |
|  | MDPUG | Laura | Fuller | Telekurs |

Meeting Agenda

1.	Next SMPG Meeting in La Hulpe (BE)

2.	Tax Subgroup Reports

3.	ISO 20022 Subgroup Report

4.	CA 203 - Yearly GMP Part 1,2,3 and samples alignment as per  SR2012 and yearly summary of changes to MPs

5.	CA 221 - SR2012 MWG Minutes - SMPG Follow up on specific CRs

6.	CA78.2 COAF - Official Bodies identification (review pending actions)

7.	CA86.3 - Bulk MT 564s (review pending actions)

8.	CA159 - Maintenance of the CA Event Templates document (remaining events)

9.	CA 192 - EIG+ Updates Review

10.	CA200.2 - Options: Different options for different tax treatment ? (NMPG Feedback)

11.	CA206 - DvE for Non-DPRP Fields (NMPG Feedback)

12.	CA214 - MT567 definition of PACK vs PEND – question from ISO20022 subgroup

13.	CA 218 - Long-term and short-term capital gain in one event (NMPG Feedback)

14.	CA 220 - SO 20022 CAPA, CACO Messages: no more CA Details

15.	Next meeting

# Next SMPG Meeting in La Hulpe (BE)

The next CA SMPG meeting will be hosted by SWIFT at La Hulpe (BE) on October 10 & 11. The invitation and registration form have been sent last Monday Sept 12.

Deadline for hotel reservation is September 23. Deadline for meeting registration is September 30. Any new agenda/open items requests can be sent to Jacques, Bernard and Christine.

Actions:

- Attendees to send back the meeting registration form to kaat.binon@swift.com

# Tax Subgroup Reports

The 9th of September  conference call was postponed since no representatives were present.

# ISO 20022 Subgroup Report

Veronique is not present at the call. No changes since last meeting and awaiting the SR2012 CRs updates to be performed on GMP part 1.

# CA 203 - Yearly GMP Part 1,2,3 and samples alignment as per SR2012 and yearly summary of changes to MPs

As per the new SR20XX Market Practice updates schedule decided in Rio (i.e. have draft MP documents and samples ready for mid/end-December), we will focus during the next couple of months on this important task of adapting the MPs documents and samples based on the new SR2012 changes and open items.

- GMP part 1: to be updated by the ISO 20022 sub-group.

- GMP part 2:

  - EIG+ global columns to be updated at the October meeting in La Hulpe.

  - EIG+ Country columns to be reviewed by NMPG’s

- GMP part 3: no need for update for SR2012.

- Templates:  Assign templates review and new templates production at the October meeting.

- MP changes summary:  Start in September and complete after the October meeting.

Actions: All to look at the remaining event templates to be produced (see the list in the Open Items file in teh ”CA159 TEMPLATES STATUS tab) and indicate preferences for the October meeting.

# CA 221 - SR2012 MWG Minutes - SMPG Follow up on specific CRs

See action decisions and action items in the document attached below:

# CA78.2 COAF - Official Bodies identification (review pending actions)

Actions:

- Jacques include a reference to the SMPG website for COAF in the UHB for SR2012.

- Christine: to draft a brief description of the process for COAF registration before October meeting.

# CA86.3 - Bulk MT 564s (review pending actions)

Bernard is not attending the call.

Action:

- Bernard to work on the accompanying market practice guidelines on the aggregated account notification once revised 564 Bulk document from Sonda is available.

# CA159 - Maintenance of the CA Event Templates document (remaining events)

Covered by open item CA 203 (ss above).

The open action for Bernard was not reviewed, since Bernard is not attending the call.

# CA 192 - EIG+ Updates Review

Review of open actions:

- RDTE usage: tab to be filled in for all markets at the October meeting.

- New MP for NOAC explicit in VOLU. ->Done.

- DRIP/DVOP updates. -> Still to be completed by Jacques and integrate in GMP Part 1.

- SOFE/INCE redundancy:  To do after the October meeting.

- New DRIP MAND for accumulating Funds: Discuss EIG+ at the October meeting. Affected markets to prepare DPRP before October meeting.

# CA200.2 - Options: Different options for different tax treatment ? (NMPG Feedback)

Proposal from the tax subgroup not yet finalised.

Action: The tax subgroup to come back to the whole group with a proposal for the October meeting.

# CA206 - DvE for Non-DPRP Fields (NMPG Feedback)

Feedback received from UK (keep INCO seq. E of MT564 ), from NO (fine with proposal), SE (fine with proposal) and FR (NBLT/NEWD):

FR comments: - NBLT / NEWD :  do we have to understand that for cases not mentioned in the grid , the NBLT or NEWD will remain in D ? Network validated rule behind ? 
If yes , just create a usage rule telling that : for that instrument , it is D and for the other , it is in E. 
The precision about the instrument type is confusing.   
- About narratives , we're happy with the current decisions to have one place for one narrative  - However , we should go beyond this rationalization and think about some market rules for the update of narrative  : this will help to identify easily a change in a narrative ( especially of the ADTX block which is still at two places E and F)

Action: All remaining NMPGs requested to confirm if they are OK with the proposals for October meeting.

# CA214 - MT567 definition of PACK vs PEND – question from ISO20022 subgroup

The definition of PACK itself is confusing as it is named “Acknowledged / Accepted” whilst both terms have very different meaning.

This is also very much dependent upon the flow of statuses sent via the MT567. In some market, PEND is used first and then PACK is used to confirm the instruction is accepted. In other markets, PACK is sent first as an acknowledgement followed by PEND. How can it be compared to the PACK status used in the MT548 (S&R) ?

We could define PACK as the last “account servicer” status, basically saying the instruction has passed all the account servicer’s validations and will be sent for further processing (to the next agent, to the issuer, to the CSD, etc.) ?

Action:

- Christine to propose a draft for this based on the last paragraph above and the instruction process decision charts  from GMP part 3 for the October meeting.

# CA 218 - Long-term and short-term capital gain in one event (NMPG Feedback)

Clarification from ISITC: two event scenario will not be used within one CAPG event with both long-term and short-term – only when there is a dividend plus a LT/ST capital gain.

# CA 220 - ISO 20022 CAPA, CACO Messages: no more CA Details

Record date, ex-date and RHDI indicator have been identified as necessary in the sub-group.

ISITC might still require some more elements. Sonda will revert later. Not for October meeting.

Action: ISITC to revert if they need some additional fields that are required in the CAPA/CACO messages. (ISO 20022 Preadvice and Confirmation MX messages).

# Next Meeting

October 10 and 11, 2011 in La Hulpe hosted by SWIFT.

------------------------ End of the Meeting Minutes -----------------